**Daily Stand-up Meeting  
Summary**

**Date:** December 1, 2017

| **Developer** | **Accomplishment** | **Task Today** | **Issues** | **Suggestions** | **Done with Task from Nov 29?** |
| --- | --- | --- | --- | --- | --- |
| Rolando Palencia | * Installed v15 Asterisk * Configured v15 to settings from previous version (Working) | * Web RTC * Cricket Backend |  |  |  |
| Mars Araullo | * Fixed the flow of data to make sure that if no data is found in database the app will automatically request for data once if there is still no data it will stop requesting until it receives a command to update or is rebooted. * Worked with Regin to fix a channel in Santa Grand (Fox HD) | * Make a Demo Version of Novotel using new Library * Making Developer Guide * Making Unit and Instrumented Tests * Find an alternative for our install and unistall |  | * It seems that Uninstall and Install is not working on Android 6 I will find an alternative to this. |  |
| Robin Correa | * Read the documentation of Free PABX so that he can use it as a pattern for Cricket * Assisted in the Demo | * Work on UI of adding extension number * Cricket Frontend |  |  |  |
| Steward Apostol | * Done with Demo except for install uninstall of apps (working with Mars to solve this problem) | * Work with Mars to solve uninstall and install apps * Submit a documentation of tests * Submit manual of the demo |  |  |  |