**Daily Stand-up Meeting  
Summary**

**Date:** December 4, 2017

| **Developer** | **Accomplishment** | **Task Today** | **Issues** | **Suggestions** | **Done with Task from Dec 1?** |
| --- | --- | --- | --- | --- | --- |
| Rolando Palencia | * Wall board for call center | * Check-in/Check-out, Barring/Unbarring |  |  | Tasked cancelled to prioritize features that are already in demand |
| Mars Araullo | * Solved the problem with Install/Uninstall and made a new app named maintenance. This app will reduce our overhead because we don’t need to sign any other app. We could even include it to future firmwares | * Make a Demo Version of Novotel using new Library * Making Developer Guide * Making Unit and Instrumented Tests | * The Android STBs we have now does not have Accessibility Options we can not use our security feature without it. |  | Mainetance app is now done |
| Robin Correa | * Extension Manager * SIP Account Manager | * Add Extension Types | * Extension type is an internal feature that is needed by the whole app adding this will require a lot of time because it affects the system as a whole |  |  |
| Steward Apostol | * Tested install uninstall * Submitted a user manual | * Submit a documentation of tests * Wrap Up demo |  |  |  |