**Daily Stand-up Meeting  
Summary**

**Date:** December 5, 2017

| **Developer** | **Accomplishment** | **Task Today** | **Issues** | **Suggestions** | **Done with Task from Dec 4?** |
| --- | --- | --- | --- | --- | --- |
| Rolando Palencia | * Check-in/Check-out, Barring/Unbarring | * Guest name in telephone and wall board | * To display name we need API from the telephone this API might differ from unit to unit. Might need to contact Jerry |  |  |
| Mars Araullo | * TV, Facility, Shopping and Food * Santa Grand – AP * Santa Grand – HSIA | * Make a Demo Version of Novotel using new Library * Making Developer Guide * Making Unit and Instrumented Tests * Display Apps |  |  |  |
| Robin Correa | * Extensions Manager (75%) | * Add Extension Types * Voice mail |  |  |  |
| Steward Apostol | * Done with demo   ` | * 4 in 1 Demo |  |  |  |