**Daily Stand-up Meeting  
Summary**

**Date:** December 6, 2017

| **Developer** | **Accomplishment** | **Task Today** | **Issues** | **Suggestions** | **Done with Task from Dec 5?** |
| --- | --- | --- | --- | --- | --- |
| Rolando Palencia | * Voice mall can now be transferred upon change room | * Change room where all guest info should be transferred to the room destination * Mini-bar * Activity Alert | * SMS cannot be transferred because its saved in the device |  |  |
| Mars Araullo | * Display | * Make a Demo Version of Novotel using new Library * Making Developer Guide * Making Unit and Instrumented Tests * PIP |  |  |  |
| Robin Correa | * Voice Mail (70%) | * Voice Mail |  |  | * Extension Manager done |
| Steward Apostol | * Shopping Activity - displayed * Hotel Weather | * 4 in 1 Demo * Guest Fragment * TV | * Computer is slow and shutdown. Needs upgrade |  |  |