**Daily Stand-up Meeting  
Summary**

**Date:** December 18, 2017

| **Developer** | **Accomplishment** | **Task Today** | **Issues** | **Suggestions** | **Done with Task from Dec 15?** |
| --- | --- | --- | --- | --- | --- |
| Rolando Palencia | * Multiple Extensions * Check-in/Check-out * Voice Mail – 95% (only security feature remaining) * Minibar Posting (37%) | * Voice Mail Security * Minibar Posting | * Giving the hotel capability to forward voice messages might entail privacy issues. Should we put a disclaimer that the hotel reserves the right to do so? |  |  |
| Mars Araullo | * PIP (75%) * The Quay Hotel APK – with edited logo, hotel info and city guide. | * Work on outstanding issues with The Quay Hotel * Additional Modules for Steward * PIP * Transactions * Make a Demo Version of Novotel using new Library * Making Developer Guide * Making Unit and Instrumented Tests |  |  |  |
| Robin Correa | * Feature codes * Room Manager * Room Types * Guest Manager * Room Assignment (75%) * Minibar categories | * Room Assignment * Minibar categories * Minibar Update UI |  |  |  |
| Steward Apostol | * Display of data for Intercon and Movenpick demos for:   + Dining   + TV   + VOD   + Concierge   + Airmedia   + Facilities   + Social Media   + Shopping   + Weather | * Virtual Concierge * Flights * Wyndham * Renaissance |  |  |  |