**Daily Stand-up Meeting  
Summary**

**Date:** December 6, 2017

| **Developer** | **Accomplishment** | **Task Today** | **Issues** | **Suggestions** | **Done with Task from Dec 5?** |
| --- | --- | --- | --- | --- | --- |
| Rolando Palencia | * Change of Room * Activity Alert | * Multiple Extensions |  |  |  |
| Mars Araullo | * PIP (50%) | * Make a Demo Version of Novotel using new Library * Making Developer Guide * Making Unit and Instrumented Tests * PIP * Transactions |  |  |  |
| Robin Correa | * Voice Mail * Added configuration admin can config globally how many voice messages can be stored per extension * Voice Mail UI | * Minibar Posting UI * Feature Codes UI |  |  | * Extension Manager done * Voice Mail |
| Steward Apostol | * Display food and beverages (Intercon) * Display TV (Intercon) * Display Facilities (Intercon) * Display Shopping (Intercon) | * 4 in 1 Demo * Guest name * VC * Concierge * Social Media |  |  |  |