**Daily Stand-up Meeting  
Summary**

**Date:** December 20, 2017

| **Developer** | **Accomplishment** | **Task Today** | **Issues** | **Suggestions** | **Done with Task from Dec 19?** |
| --- | --- | --- | --- | --- | --- |
| Rolando Palencia | * Minibar posting (73%) | * Activities alert (minibar) * Logging (minibar) |  |  |  |
| Mars Araullo | * The Boat Quay Wi-Fi accounts renaming * Fixed a compatibility issue with exoplayer and our PIP * Made the transition from preview to PIP, PIP to preview, PIP to fullscreen, preview to fullscreen, fullscreen to preview and fullscreen to PIP stable. It had issues and was failing this morning * Started with analytics for TV I plan to put a timeout (5mins) so that we only count the channels that are actually being watched and not the channels that only got passed by while going to another channel. | * Make a Demo Version of Novotel using new Library * Making Developer Guide * Making Unit and Instrumented Tests * Analytics * Transactions |  |  |  |
| Robin Correa | * Minibar Categories * Minibar Items * Minibar Posting UI (50%) | * Minibar Posting UI * Room status categories |  |  |  |
| Steward Apostol | * Implemented PIP TV for intercon and movenpick * Fixed naming of assets that could not be found * Updated intercom using updated library | * Weather * World Time * VOD | * World Time Data |  |  |