**Daily Stand-up Meeting  
Summary**

**Date:** December 26 2017

| **Developer** | **Accomplishment** | **Task Today** | **Issues** | **Suggestions** | **Done with Task from Dec 22?** |
| --- | --- | --- | --- | --- | --- |
| Rolando Palencia | * Minibar posting PDF (90%) | * Minibar Report * Call Accounting |  |  |  |
| Mars Araullo | * Airmedia module * Cart * Transactions * File System | * Make a Demo Version of Novotel using new Library * Making Developer Guide * Making Unit and Instrumented Tests * Map |  |  |  |
| Robin Correa | * Room Status done | * Hospitality Dashboard - minibar * Wake-up Call |  |  |  |
| Steward Apostol | * Airmedia (90%) * Messaging (90%) | * Airmedia * Messaging * Transactions * World Time * VC Map |  |  |  |