**Daily Stand-up Meeting  
Summary**

**Date:** December 28 2017

| **Developer** | **Accomplishment** | **Task Today** | **Issues** | **Suggestions** | **Done with Task from Dec 26-27?** |
| --- | --- | --- | --- | --- | --- |
| Rolando Palencia | * Minibar Accounting * Call accounting (90%) | * Call Accounting * Call Accounting Report |  |  |  |
| Mars Araullo | * Airmedia Install Uninstall * Virtual concierge map | * Make a Demo Version of Novotel using new Library * Making Developer Guide * Making Unit and Instrumented Tests * USB videos * Demo Selctor * Database Editor |  |  |  |
| Robin Correa | * Hospitality Dashboard | * Wake-up Call |  |  |  |
| Steward Apostol | * Airmedia * QR code * Transactions – Shopping | * Airmedia * Messaging * Transactions * World Time * VC Map |  |  |  |