**Daily Stand-up Meeting  
Summary**

**Date:** December 29 2017

| **Developer** | **Accomplishment** | **Task Today** | **Issues** | **Suggestions** | **Done with Task from Dec 28?** |
| --- | --- | --- | --- | --- | --- |
| Rolando Palencia | * Call accounting (90%) | * Call Accounting * Call Accounting Report | * Missed out on report PMS Posting to monitor failed transactions |  |  |
| Mars Araullo | * Database Editor * Demo Selector * Cloud API | * Make a Demo Version of Novotel using new Library * Making Developer Guide * Making Unit and Instrumented Tests * USB videos * Demo Selector |  |  |  |
| Robin Correa | * Wake-up Call (65%) | * Wake-up Call |  |  |  |
| Steward Apostol | * TV and VOD from USB * Airmedia Done | * Messaging * Transactions * World Time * VC Map |  |  |  |